SlugConnect Release Plan

Team Members: Elian Moreno, Sam Jo, Tyler Weng, Dean McCulloh, Neha Hingorani

Last Revised: N/A

High Level Goals:

- Be able to let users sign up or log in

- Ensure there is authentication for ucsc students (we want students to be sure they’re connecting with other ucsc students)

- Be able to have a navigable user interface and

- Be able to select interests and update profiles (college, major, year, etc.)

- Be able to view other student profiles

- Ensure there is a way to connect with other students, and have the ability to accept or reject any connection requests

- Be able to join groups that consists of individuals with similar interests

- Ensure that my information is saved

User Stories:

- Sprint 1

  - As a user, I want to see a simple UI/UX design that is navigable

  - As a new user, I want to be able to create an account

  - As a returning user, I want to be able to log in

  - As a ucsc student, I want to make sure that I’m connecting with other ucsc students

- Sprint 2

  - As a user, I want to be able to update my profile with my major, college, year, and potentially other information such as hometown

  - As a user, I should be able to view other students profiles so that I can see if we share the same interests

- Sprint 3

  - As a user, I should be able to see recommended students who share my interests

  - As a user, I need to be able to reach out to other users

  - As a user, I need to be able to accept or reject connection requests

  - As a user, I should be able to join groups that I am interested in

- Sprint 4

  - As a connect user, I should be able to message other users

  - As a user, I need to be able to report or block other users who are misusing the platform

  - As a user, I should be able to join groups that I am interested in  (MOVED)

  - As a user, I should be able to receive alerts of new messages or requests

Sanity Check:

- Our plan should be within our capacity, however we will have to deal with other things such as balancing time between other classes, learning what we need to in order to implement certain features (spikes), and potential testing/debugging

- If we can’t finish some feature within a sprint, we should ensure that we communicate that so that we can determine what should be done

Product Backlog:

- All high level goals/user stories yet to be implemented:

  - Navigable UI

  - Ability to sign in/create an account

  - Authentication

  - Profile information and the ability to view others profiles

  - Search for other students with similar interests

  - Potential messaging system (group chats or something similar to FB groups, as mentioned)

  - See user stories in each sprint for more