SlugConnect Release Plan (Revised for MVP)

Team Members: Elian Moreno, Sam Jo, Tyler Weng, Dean McCulloh, Neha Hingorani

Last Revised: 10/30

High-Level Goals (MVP)

By the end of the quarter, SlugConnect should provide a functional prototype where UCSC students can:

- Sign up and log in using a UCSC email (authentication via Supabase).

- Create and edit a personal profile including name, major, college, year, and interests.

- View other student profiles and explore shared interests.

- Send and respond to connection requests (accept/reject).

- Have all data persist securely in Supabase.

Stretch Goals (Only if time allows)

- Create or join interest-based groups.

- Implement a basic messaging or notification system.

- Add a reporting/blocking feature for user safety.

Tech Stack

Frontend: Next.js + TailwindCSS

Backend & Database: Supabase (Auth + Tables)

User Stories by Sprint

Sprint 3

- As a user, I want to navigate a simple and clean UI

- As a new user, I want to sign up with my UCSC email

- As a returning user, I want to log in to my account

- As a UCSC student, I want authentication to ensure only verified UCSC emails can sign up

- As a user, I want to edit and update my profile information (major, college, year, interests)

- As a user, I want to view other student profiles

- As a user, I want to search for other student profiles

- As a user, I want to filter other student profiles based on profile information (major, college, year, interests)

Sprint 4

- As a user, I want to send connection requests to other users

- As a user, I want to accept or reject connection requests

- As a user, I want all data (profiles and connections) to persist after refreshing or logging out

- As a user, I want to see a final, polished interface ready for demo

- Stretch: As a user, I’d like to join or view interest-based groups

Product Backlog:

To Do (MVP):

- Navigable UI

- Authentication with Supabase

- Editable profile page

- Profile list / view

- Connection request system

Stretch (If time allows):

- Interest-based groups

- Messaging or notifications

- Reporting/blocking system