SlugConnect - SPRINT 1 PLAN

​​Team: Elian Moreno (Product Owner), Sam Jo (Scrum Master), Tyler Weng, Dean McCulloh, Neha Hingorani

Sprint Completion Date: October 21, 2025

Revision #: 1.0

Revision Date: October 21, 2025

GOAL: The goal of Sprint 1 is to establish the foundational infrastructure for SlugConnect and define the project’s complete tech stack. This sprint will focus on setting up the initial environment for front-end and back-end development, implementing the framework for user authentication, and confirming a realistic timeline for future milestones and deliverables.

### Task Listing (Organized by User Story)

#### User Story 1:

“As a new student, I can create an account using my @ucsc.edu email so that only UCSC students can join.”

- Research Supabase authentication and UCSC domain restriction – 3 hrs

- Test email validation and account creation – 3 hrs
Total for User Story 1: 6 hrs

#### User Story 2:

“As a returning user, I can log in securely so my profile data is saved.”

- Implement Supabase login with token-based authentication – 5 hrs

- Test login/logout functionality – 3 hrs
Total for User Story 2: 8 hrs

#### User Story 3:

“As a user, I want to ensure that I am connecting with other UCSC students.”

- Restrict sign-ups to @ucsc.edu email domain – 3 hrs

- Display error message for non-UCSC emails – 1 hr
Total for User Story 3: 4 hrs

#### Spike Tasks (Learning/Research)

- Learn how to manage Supabase tokens and authentication states – 3 hrs

- Research setting up the project structure and environment – 10 hrs
Total for Spikes: 13 hrs

Grand Total Estimated Hours: 31 hrs

### Team Roles

- Elian Moreno: Product Owner, Developer

- Sam Jo: Scrum Master, Developer

- Tyler Weng: Developer

- Dean McCulloh: Developer

- Neha Hingorani: Developer

### Initial Task Assignment

- Elian: Research Supabase authentication; Work on Initial Presentation.

- Sam: Configure project structure and coordinate meetings/deadlines. Setup initial development environment.

- Tyler: Research backend development options.Work on Initial Presentation.

- Dean: Research Supabase and PostGreSQL for database and authentication. Work on Initial Presentation.

- Neha: Research Fret, Swift, and Javascript development tech stack.Work on Initial Presentation.

### Scrum Times

- Monday(TA Meeting): 12:00 – 12:45 PM (Zoom)

- Wednesday: 12:00 – 1:00 PM (In-person)

- Friday: 12:00 – 1:00 PM (In-person)