SlugConnect - SPRINT 2 PLAN

​​Team: Elian Moreno (Product Owner), Sam Jo (Scrum Master), Tyler Weng, Dean McCulloh, Neha Hingorani

Sprint Completion Date: November 4, 2025

Revision #: 2.0

Revision Date: October 21, 2025

Scrum Board

Burn-up Chart

GOAL: The goal of Sprint 2 is to allow users to fill out their profiles and view other user’s profiles, expanding on the authentication and user system completed in Sprint 1. This will form the foundation for the user discovery and recommendation features planned for later sprints.

### Task Listing (Organized by User Story)

#### User Story 1:

“As a user, I need to be able to update my profile so that I can find others with similar interests (e.g., major, class standing, or specific interests).”

- Design profile update form – 3 hrs

- Create backend API endpoint for updating profile data – 4 hrs

- Connect frontend form to backend endpoint – 4 hrs

- Implement client-side validation for input fields – 3 hrs

- Test profile updating and data persistence – 3 hrs
Total for User Story 1: 16 hrs

#### User Story 2:

“As a user, I need to be able to view other user’s profiles so that I can find others with common interests.”

- Create backend API endpoint for fetching all user profiles – 3 hrs

- Create frontend page to list user profiles – 4 hrs

- Implement profile detail page – 4 hrs

- Connect frontend pages to backend API – 3 hrs

- Test data fetching and access control – 3 hrs

Total for User Story 2: 20 hrs

#### Spike Tasks (Learning/Research)

- Determine how user profile data should be structured and accessed – 2 hrs

- Evaluate formulas for user recommendations – 2 hrs

- Learn how to fetch and render user data in Next.js – 3 hrs
Total for Spikes: 8 hrs

Grand Total Estimated Hours: 44 hrs

### Team Roles

- Elian Moreno: Product Owner, Developer

- Sam Jo: Scrum Master, Developer

- Tyler Weng: Developer

- Dean McCulloh: Developer

- Neha Hingorani: Developer

### Initial Task Assignment

- Elian: Design profile update form, assist with frontend integration, review backend endpoints

- Sam: Set up backend API routes (update/fetch users), oversee task coordination, testing

- Tyler: Build profile listing and detail pages in Next.js

- Dean: Build profile listing and detail pages in Next.js

- Neha: Connect frontend to backend APIs, test data fetching and persistence

### Scrum Times

- Monday(TA Meeting): 12:00 – 12:45 PM (Zoom)

- Wednesday: 12:00 – 1:00 PM (In-person, Discord)

- Friday: 12:00 – 1:00 PM (In-person, Discord)