# SPRINT 3 PLAN

SlugConnect - SPRINT 3 PLAN

​​Team: Elian Moreno (Product Owner), Sam Jo (Scrum Master), Tyler Weng, Dean McCulloh, Neha Hingorani

Sprint Completion Date: November 18, 2025

Revision #: 3.0

Revision Date: November 7, 2025

Scrum Board

Burn-up Chart

### GOAL: The goal of sprint 3 is to enable basic user authentication, profile creation, viewing and filtering of student profiles, and a clean, navigable UI.

### Task Listing (Organized by User Story)

#### User Story 1:

“As a user, I want to navigate a simple and clean UI”

- Design overall layout – 3 hrs

- Implement navbar and post listings – 4 hrs

- Add routing and page transitions – 3 hrs

- Test functionality – 3 hrs
Total for User Story 1: 13 hrs

#### User Story 2:

“As a new user, I want to sign up with my UCSC email”

- Design signup form – 2 hrs

- Create backend signup endpoint – 3 hrs

- Add input validation – 2 hrs

- Test functionality – 2 hrs
Total for User Story 2: 9 hrs

#### User Story 3:

“As a returning user, I want to log in to my account”

- Design login form – 2 hrs

- Create backend login end point – 4 hrs

- Connect frontend and backend – 3 hrs

- Test functionality – 3 hrs
Total for User Story 3: 12 hrs

#### User Story 4:

“As a UCSC student, I want authentication to ensure only verified UCSC emails can sign up”

- Implement backed email validation – 3 hrs

- Integrate email verification – 5 hrs

- Setup frontend  to handle verification – 4 hrs

- Test functionality – 4 hrs
Total for User Story 4: 16 hrs

#### User Story 5:

“As a user, I want to edit and update my profile information (major, college, year, interests)”

- Design profile update form – 3 hrs

- Create backend endpoint – 4 hrs

- Connect frontend and backend – 3 hrs

- Implement validation and error handling – 3 hrs

- Test functionality – 3 hrs
Total for User Story 5: 16 hrs

#### User Story 6:

“As a user, I want to view other student profiles”

- Design student profile UI – 2 hrs

- Request from database when requesting user profile  – 3 hrs

- Connect pages and with database  – 3 hrs

- Testing – 3 hrs
Total for User Story #: 11 hrs

#### User Story 7:

“As a user, I want to search other student profiles”

- Design search bar – 2 hrs

- Implement search logic in frontend – 3 hrs

- Connect search to backend queries – 3 hrs

- Test functionality – 2 hrs
Total for User Story #: 10 hrs

#### User Story 8:

“As a user, I want to filter other student profiles based on profile information (major, college, year, interests)”

- Design filter UI – 2 hrs

- Implement filtering logic in frontend – 3 hrs

- Connect filter to backend queries – 3 hrs

- Test functionality – 2 hrs
Total for User Story #: 10 hr

Grand Total Estimated Hours: 97 hrs

### Team Roles

- Elian Moreno: Product Owner, Design Lead, Developer (Frontend)

- Sam Jo: Scrum Master, Developer (Frontend)

- Tyler Weng: Developer (Backend)

- Dean McCulloh: Developer (Backend)

- Neha Hingorani: Database Wizard, Developer (Full Stack)

### Initial Task Assignment

- Elian: Work on the "skeleton"/initial file structure for the project, sign-up/onboarding page design, one aspect of the homepage, figure out what connections need to be made to the backend (from the frontend) for assigned page

- Sam: Login page, file structure, testing, help setup Supabase authentication

- Tyler: Homepage/Dashboard

- Dean: Homepage/Dashboard

- Neha: Homepage/Dashboard

Pages to work on: login, sign up, homepage

### Scrum Times

- Monday: 11:45 - 12:00 (Discord)

- Monday(TA Meeting): 12:00 – 12:45 PM (Zoom)

- Wednesday: 12:00 – 12:15 PM (In-person)

- Friday: 12:00 – 12:15 PM (Discord)

slugconnect/

- frontend/ (Next.js)

  - app/

    - page.tsx — Landing/login page

    - signup/

      - page.tsx

    - onboarding/

      - page.tsx

    - home/

      - page.tsx

    - profile/

      - page.tsx

    - connections/ — (Stretch goal)

      - page.tsx

    - chat/ — (Stretch goal)

      - page.tsx

    - layout.tsx — Global layout + NavBar

  - components/

    - NavBar.tsx

    - ProfileCard.tsx

    - SearchBar.tsx

    - FilterMenu.tsx

    - InterestTag.tsx

  - lib/ — Supabase helpers

    - supabaseClient.ts — Supabase client setup

    - auth.ts — Auth functions (sign up, login, logout)

    - fetchProfiles.ts — Profile queries

    - connections.ts — Connection/friend request helpers

    - chat.ts — (Optional) Realtime chat helpers

  - styles/

    - globals.css

    - tailwind.css

  - public/

    - slugconnect-logo.png

    - ucsc-logo.svg

  - package.json

  - tsconfig.json

  - tailwind.config.js

  - next.config.js

- shared/ (optional)

  - types.ts

  - constants.ts

  - utils.ts

- docs/

  - Release Plan

  - Sprint plans

  - Sprint reports

- scripts/

  - sync_drive.sh

  - deploy_frontend.sh

  - start_all.sh

- .gitignore

- README.md

- package.json