# SPRINT 4 PLAN

SlugConnect - SPRINT 4 PLAN

​​Team: Elian Moreno (Product Owner), Sam Jo (Scrum Master), Tyler Weng, Dean McCulloh, Neha Hingorani

Sprint Completion Date: December 2, 2025

Revision #: 2.0

Revision Date: November 19, 2025

Scrum Board

Burn-up Chart

### GOAL: To complete all essential features required for MVP in the final sprint — connection handling, profile management, and filtering functionality — ensuring SlugConnect is ready for evaluation and deployment.

### Task Listing (Organized by User Story)

#### User Story 1: As a user, I want to send connection requests to other users

- Connect frontend user actions to Supabase backend – 2 hrs

- Implement “Send Request” button and logic – 2 hrs

- Update UI after sending request – 1 hr

- Test sending requests and database updates – 1 hr

- Total for User Story: 6 hrs

#### User Story 2: As a user, I want to be able to create a profile and edit my profile

- Edit profile - 4 hr

- Connect profile to database backend to display data 3 hr

- Total for User Story: 7 hrs

#### User Story 3:  As a user, I want to be able to filter by interests

- Generate list of interests – 1 hr

- Set up predetermined interest filter – 1 hr

- Test filter functionality – 1 hr

- Set up personal interest filter buttons – 4 hrs

- Test filter accuracy and functionality – 2 hrs

- Total for User Story: 9 hrs

#### User Story 4: As a user, I want to be able to view incoming connection requests from other users.

- Create query to fetch requests where user is the receiver – 1 hr

- Use Supabase client to retrieve pending requests – 1 hr

- Build UI component to display requests (basic user info) – 2 hrs

- Test that correct requests show for the logged-in user – 1 hr

- Add real-time updates so requests show instantly – 1 hr

- Total for User Story: 6 hrs

#### User Story 5: As a user, I want to be able accept and reject connection requests

- Setup “accept” and “reject” component buttons – 2 hrs

- Connect components with connections page - 2 hrs

- Refresh page after each action - 1 hr

- Test buttons and ensure it connects to Database - 1 hr

- Total for User Story: 6 hrs

#### User Story 6: As a user, I want to be able to login with authentication via Supabase and ensure safety for user data.

- Setup Supabase authentication - 1 hr

- Implement frontend UI for login - 2 hrs

- Handle auth state & session persistence - 2 hrs

- Setup protected routes so only logged in users can access some pages (discover) - 2 hrs

- Test Authentication flow - 1 hr

- Total for User Story: 8 hrs

#### User Story 7: As a user, I want there to be data persistence when I reload the page so the information is accurate and consistent.

- Ensure Supabase client stores and retrieves session info correctly – 2 hrs

- Implement state management to keep user data persistent across page reloads – 2 hrs

- Update frontend components to fetch latest data on load – 1 hr

- Test that data remains accurate and consistent after reload – 1 hr

- Total for User Story: 6 hrs

### Grand Total Estimated Hours: 48 hrs

### Team Roles

- Elian Moreno: Product Owner, Design Lead, Developer (Frontend)

- Sam Jo: Scrum Master, Developer (Frontend)

- Tyler Weng: Developer (Backend)

- Dean McCulloh: Developer (Backend)

- Neha Hingorani: Database Wizard, Developer (Full Stack)

### Initial Task Assignment

- Elian: Help with connecting the buttons to the backend (sign up, log in) which allows you to navigate between pages when those buttons are clicked.

- Sam: Help finish authentication page, view connection requests page, accept/reject components for connections

- Tyler: Setup interest filters and finalize other filters. Setup personalized interest filters. If time, work on setting up the backend.

- Dean: Finish ability to edit profile page, connect page data to backend.

- Neha: Finish Authentication page, help connect database to frontend.

### Scrum Times

- Monday: 11:45 - 12:00 (Discord)

- Monday(TA Meeting): 12:00 – 12:45 PM (Zoom)

- Wednesday: 12:00 – 12:15 PM (In-person)

- Friday: 12:00 – 12:15 PM (Discord)