Sprint 1 Report

Last Revised:

(October 8, 2025 - October 21, 2025)

SlugConnect

Elian - product owner (e.g. product owner / developer)

Sam - Scrum Master

Tyler - Developer

Neha - Developer

Dean - Developer

Actions to Stop Doing

- The team should work on improving time management by setting aside dedicated time to focus on the project, ensuring steady progress and a higher completion rate in future sprints.

Actions to Start Doing

- The team should try and schedule a time to meet through zoom, discord, etc. so that they are on the same page, and it may potentially be more productive than text communication through discord.

Actions to Keep Doing

- The team should continue to use discord to communicate with each other and with the TA. The team should continue to meet with the TA through zoom.

Work Completed / Not Completed

- Completed:

  - Infrastructure set up (discord server, gitlab, scrum board, etc.)

  - Supabase project creation (all team members invited and given access to database)

  - ‘Soft’ verification through text box via front end

- Not Completed:

  - Setup for landing page

  - Setup for login page

  - Setup for home page

  - Making connections with other students

  - Login functionality

Work Completion Rate

- 61%