Sprint 3 Report

Last Revised:

(November 5, 2025 - November 16, 2025)

SlugConnect

Elian - product owner (e.g. product owner / developer)

Sam - Scrum Master

Tyler - Developer

Neha - Developer

Dean - Developer

Actions to Stop Doing

- The team needs to stop pushing the project to the side and dedicate time to work on the project and make progress

Actions to Start Doing

- The team can delegate responsibilities more and distribute the work load more evenly among the team members.

Actions to Keep Doing

- Full stack development for each team member ensuring all can work with frontend and backend

Work Completed / Not Completed

- Completed:

  - Ability to sign up using UCSC email

  - Search for other users

  - Various front-end components:

    - FilterSideBar

    - LoginCard

    - NavBar

    - OnboardingCard

    - ProfileCard

    - ProfileGrid

    - SearchBar

    - SignupCard

  - Pages that we can navigate to:

    - Signup

    - Onboarding

    - Connections

    - Discover

    - Profile

- Not Completed:

  - Authorization page route

  - Ability to log into account

  - Edit profile page

  - Filter profiles by information

Work Completion Rate

- 93.8%

(Full Burn Up Chart spreadsheet is linked to graph)