# GAME PLAN

By EOD (Thursday, 10/30):

- (X) Make a group chat that everyone will check REGULARLY (minimum twice daily)

- (X) Contribute to and finalize Sprint 1 Report

BEFORE YOU BEGIN

please review my proposed revision for your Release Plan HERE. this plan has a narrower scope with feasible goals for sprints 3 and 4. please complete your design and database schema according to the new scope.

By Monday TA Meeting (12pm 11/3):

- (X) Determine meeting times !!! Make sure AT LEAST one meeting is in-person

  - meeting time 1 (in person)

    - Wednesday 12pm @Rachel Carson Computer Lab

  - meeting time 2 (zoom)

    - Friday 12pm

  - meeting time 3 (zoom)

    - Monday 10am

- (X) Assign design lead and database wizard

- (X) Design Front-End

  - assign design lead here: Elian Moreno

    - PLEASE REVIEW DESIGN GUIDE HERE (“How to Design Frontend” tab)

    - this is typically the product owner, but if anyone is an artist / wants to take creative liberty, please assign yourself here

    - lead designer can delegate (e.g. “bob, i want you to design the login page. jimmy, i want you to design the home screen”)

- (X) Determine Backend Database Architecture

  - assign database wizard here: Neha Hingorani

    - PLEASE REVIEW DATABASE GUIDE HERE (“Database 101” tab)

    - this is typically the person with the most backend experience, but if anyone likes spreadsheets / organizing information, please assign yourself here

    - there can be multiple database wizards, but it’s easier if one person is leading / delegating and others are helping / reviewing to clear up confusion regarding responsibilities

- (X) PREPARE FOR TA MEETING:

  - a walkthrough of your front-end design

  - a walkthrough of your database schema

  - that way, during the meeting we can:

    - review design and database schema

    - finalize design and database schema

- (optional) Make a Simple Next.js + Supabase App

  - I recommend that everyone practices making a simple app and understanding how to connect Next with Supabase. It will make your lives SO much easier

  - My recommended videos:

    - FASTEST way to get started with Next.js and Supabase in 2024

      - quick tutorial for setting up a project with subabase

    - Building a Full-Stack Web App with Next.js 13 and Supabase

      - more thorough tutorial showing how to create a crisis report

      - this dude has a lot of vids with next + subabase: here

    - How to Setup Next.js App with Supabase | For Beginners

      - connecting next to supabase and showing data on localhost

  - if you’ve gotten this far, please reply to my email with your halloween costume / favorite halloween candy!

# Release Plan (NEW)

SlugConnect Release Plan (Revised for MVP)

Team Members: Elian Moreno, Sam Jo, Tyler Weng, Dean McCulloh, Neha Hingorani

Last Revised: 10/30

High-Level Goals (MVP)

By the end of the quarter, SlugConnect should provide a functional prototype where UCSC students can:

- Sign up and log in using a UCSC email (authentication via Supabase).

- Create and edit a personal profile including name, major, college, year, and interests.

- View other student profiles and explore shared interests.

- Send and respond to connection requests (accept/reject).

- Have all data persist securely in Supabase.

Stretch Goals (Only if time allows)

- Create or join interest-based groups.

- Implement a basic messaging or notification system.

- Add a reporting/blocking feature for user safety.

Tech Stack

Frontend: Next.js + TailwindCSS

Backend & Database: Supabase (Auth + Tables)

User Stories by Sprint

Sprint 3

- As a user, I want to navigate a simple and clean UI

- As a new user, I want to sign up with my UCSC email

- As a returning user, I want to log in to my account

- As a UCSC student, I want authentication to ensure only verified UCSC emails can sign up

- As a user, I want to edit and update my profile information (major, college, year, interests)

- As a user, I want to view other student profiles

- As a user, I want to search for other student profiles

- As a user, I want to filter other student profiles based on profile information (major, college, year, interests)

Sprint 4

- As a user, I want to send connection requests to other users

- As a user, I want to accept or reject connection requests

- As a user, I want all data (profiles and connections) to persist after refreshing or logging out

- As a user, I want to see a final, polished interface ready for demo

- Stretch: As a user, I’d like to join or view interest-based groups

Product Backlog:

To Do (MVP):

- Navigable UI

- Authentication with Supabase

- Editable profile page

- Profile list / view

- Connection request system

Stretch (If time allows):

- Interest-based groups

- Messaging or notifications

- Reporting/blocking system

# How to Design Frontend

There are two ways I’d recommend you go about designing your UI:

- Figma (industry preferred)

  - this is a great tool that is commonly used in industry to create mock ups and designs

  - i’d recommend watching a quick youtube video or getting started with something simple and going from there

- By hand (faster)

  - manually sketch out your design

  - make sure the design is CLEAR (every component makes sense) and CLEAN (easy to look at and understand)

Here’s what to keep in mind when designing your UI:

- What do you need to design?

  - What will the login look like? What about signing up / creating an account?

  - What does the landing page look like? What will the user first see?

  - What pages will you need in order to satisfy the (NEW!) MVP?

- How will you navigate?

  - How will you get from the homepage to the profile search page?

  - Where can a user log out?

- How will your design integrate with the data / backend?

  - How/when will you create your profile? What about editing it? What limitations are there (e.g. can someone list their major as something that doesn’t exist at UCSC)?

  - How will you view other users’ profiles?

  - What will the search bar look like? What filters might there be? How can you limit what people can search?

- Make sure your design THOROUGHLY covers your MVP!!!

- During our TA meet, I will be nitpicking your design and asking you to justify your design choices. Good design has justification for every component.

# Database 101

Here’s what to keep in mind when designing your database schema:

- What data do I NEED? -

  - For each table, you should have a primary key that is the unique identifier for that data entry

    - For example, say you have a user table with the field name. In this table, you can have duplicate entries with the same name, meaning there isn’t a way to uniquely identify a single user. For this reason, most tables have a primary key uuid which is a unique number that identifies that entry

  - Consider your MVP and all the attributes you’d like to be able to create, read, update, and delete (aka CRUD)

- How is my data connected?

  - Will connection requests be stored in the same table as user information? Likely not. How are you going to make sure that the requests are corresponding to the correct user(s)?

- ChatGPT is a GREAT resource for this!!! Utilize it!!!

- During our TA meeting, I will be nitpicking your design choices and asking you to explain and justify your tables. I anticipate that you will only need two tables to start (hint).

What data is needed:

The needed data is User profile data and connection request data.

How my data is connected:

Foreign keys, fields that reference other tables so that related information stays linked and consistent. This means every connection request must link to valid user IDs from the profiles table. So if a request lists sender_id = A and receiver_id = B, both A and B must exist in profiles.

Profiles:

Stores all the information about each student.

Supabase Auth will already store their email and password, so this holds extra profile details

- Use enum for year and college for year and college

- cas

| Field | Type | Description |
| --- | --- | --- |
| id | UUID (PK, same as user id from Supabase Auth) | Uniquely identifies the user |
| name | Text | Full name |
| major | Text | User’s major |
| college | Text | UCSC college |
| year | Text | Academic year (e.g., “Sophomore”) |
| interests | Text[] | Array of interests |
| created_at | Timestamp | When profile was created |
| updated_at | Timestamp | When profile was last updated |

connection_requests:

Stores friend/connection requests between users

| Field | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Unique ID for each request |
| sender_id | UUID (FK → profiles.id) | User who sent the request |
| receiver_id | UUID (FK → profiles.id) | User who received the request |
| status | ENUM('pending', 'accepted', 'rejected') | Status of the connection |
| created_at | Timestamp | When the request was created |

# Getting Started

# Step 1: Create the Project Folder

there are some really helpful youtube videos on how to get started with a next / supabase project folder. i strongly recommend following a video or asking ChatGPT for assistance, but below are some basic steps with how to do this

- open terminal on your desktop (or wherever you want your project folder to sit) and run the following command:

npx create-next-app@latest slugconnect --tailwind

answer each questions with No, ESLint, No, No, Yes, No, No. follow the screenshot below for guidance:

this will create a template app folder with the initial files you will need for your project. it might take a while, so be patient.

- next, go into your project folder using the command:

cd slugconnect

- once you’re inside the folder, run the following commands:

ls

npm install

ls will list all the files that exist within your folder. npm install will make sure that all the dependencies are installed on your device (also might take a while). while things are installing, review the files and make sure they match the following:

- now that you have your project folder created and all your dependencies installed, it’s time to check that it works! you can do this by running the command:

npm run dev

which will start up the project on http://localhost:3000

if you open localhost and see a screen that says “To get started, edit the page.js file.” then you did everything correctly! to shut down the server, simply type ctrl+

congratulations! you’ve made your first next app :)))

- link project folder with github

i’m too lazy to type this out lol. ask ChatGPT for help with this. it’s pretty good at this stuff

# Step 2: Create All Project Files

below is my suggestion for how to get started with your project files / structure. the final structure is entirely up to you, but this can be a good starting point if you need a hint. THESE ARE NOT ALL THE FILES YOU WILL NEED FOR YOUR PROJECT, BUT SUGGESTIONS ON HOW TO STRUCTURE THEM. :D

bolded are the files that should already exist when you create the initial project folder. the following is what files i’d recommend getting started with (explanation for each file underneath)

slugconnect/

├── app/

│   ├── layout.js

│   ├── page.js

│   │

│   ├── auth/

│   │   ├── page.js

│   │

│   ├── profile/

│   │   ├── page.js

│   │

│   ├── connections/

│   │   ├── page.js

│   │

│   ├── globals.css

│   └── ...

│

├── components/

│   ├── Navbar.jsx

│   ├── ProfileCard.js

│   └── FilterSidebar.jsx

│

├── lib/

│   ├── supabaseClient.js

│   └── authService.js

│

├── utils/

│

├── public/

├── .env.local

├── next.config.mjs

├── package.json

└── README.md

- app folder

  - responsible for managing routes and page structure, aka what is being rendered on the screen, NOT the smaller components that make up the page

  - layout

    - responsible for providing the template look of each of your pages. for example, layout typically defines things such as navbars, background colors, fonts, padding, etc

  - page

    - responsible for defining what the user sees at that given route. for example, the route “app/page.js” would take you to the home page, whereas “app/auth/page.js” would take you to the authentication page

    - think of this as the “I AM RENDERING” file, whereas many of your other files define components or pieces that you render within your pages

  - globals

    - responsible for storing global styles that apply across the whole app (good for consistency). layout typically calls this to apply the globals across each page

  - auth/profile/connection folders

    - responsible for holding the pages associated with those screens. for example, a user might land on localhost:3000 which will render app/page, but if your user doesn’t have a token (doesn’t have an active session) they will get redirected to app/auth/page where they will sign in before being redirected to the home page

- components folder

  - responsible for any non-page specific components that you can reuse across your app

  - NavBar

    - i strongly recommend creating a navbar component to put at the top of each of your pages to assist with navigating between different screens

  - ProfileCard

    - one person can design a ProfileCard component which can be reused for each profile

    - for example, you can fetch the data from the database (say you get something like {uuid: 1, name: “Kat”, major: “Computer Science”}. you can pass this data into the component, which will then handle configuring it and rendering it the way you want. makes it really easy to isolate and iterate on the design without worrying about how it factors into the screen!

  - FilterSideBar

    - this is another component that you can isolate. your Discover page will likely render three (ish) components: NavBar, FilterSideBar, and ProfileGrid. this way, the Discover page will only need to worry about HOW your components fit in with one another / communicate and not the intricacies of each component

- lib folder

  - responsible for establishing supabase connection and communication

  - supabaseClient

    - responsible for starting and maintaining the supabase instance which your Service files communicate with. think of it as the bridge between your frontend and your Supabase backend

  - authService

    - responsible for handling all the api calls (sending and receiving data from supabase) in regards to authentication

    - [function]Service is the typical way of naming these files, as a way to indicate that the functions in this file are servicing the [function]

- utils folder

  - any other miscellaneous helper functions to soft-modularize parts of your project

  - for example, if you’re trying to calculate how to sort profiles based on common interests, you can create a helper file matchInterests whose sole purpose is to take in (1) a set of profile data and (2) the user’s interests to then output (3) a sorted set of profile data based on common interests

- public folder

  - any kind of images (e.g. logos) that you want to add can go here

- .env.local

  - responsible for storing your supabase link. YOU DO NOT WANT YOUR LINK TO BE VISIBLE IN YOUR REPOSITORY. as such, common practice is to store links in an .env file which you then add to your gitignore file. ChatGPT can help out with this if you’re confused

- next.config.mjs / package.json

  - configuration files, you most likely wont need to touch them

- README.md

  - y’all should know what this does lol. add your project title and names. when you’re done with the project, you can add clips / info for a final release (like my 115a repo!)

now that you know the general structure, here’s what to do to get started!

- first, you need to connect supabase. you’ll need to create your .env.local file with the following:

NEXT_PUBLIC_SUPABASE_URL=https://xyz.supabase.co

NEXT_PUBLIC_SUPABASE_ANON_KEY=your-key-here

make sure everyone’s env file is identical !!

- next, create your supabaseClient. it should be very small, something like:

import { createClient } from '@supabase/supabase-js'

const supabaseUrl = process.env.NEXT_PUBLIC_SUPABASE_URL

const supabaseAnonKey = process.env.NEXT_PUBLIC_SUPABASE_ANON_KEY

export const supabase = createClient(supabaseUrl, supabaseAnonKey)

- verify your client works by adding some dummy data to one of your supabase tables, then modifying your app/page to something like:

import { supabase } from '@/lib/supabaseClient'

export default async function Home() {

const { data, error } = await supabase.from('profiles').select('*')

console.log(data, error)

return <div>Supabase Connected!</div>

}

this pretty much just console logs the data in your profiles table and displays “Supabase Connected!” on the localhost site. if the data in your console log matches the data in your supabase table, you’re all set!

- once you have the connection with supabase set up, you can start creating your files. i recommend starting with empty files (ask ChatGPT for help with this) that you can build and connect as you progress

# Step 3: Split Up Work and START !!!!!!!!!!

starting can be really intimidating, but the most important thing is to break off a piece of the work and chip away at it. the more practice you get with building the smaller things, the more equipped and confident you will be with stringing together all the pieces into a cohesive product! here’s how i’d recommend splitting up the work between 5 people:

tip: as you work on components, know that you can temporarily render them on app/page to view your work! ask ChatGPT for more help with this if needed :)

- navigation / UI (frontend / organization heavy) Elian Moreno

  - this person will work on the NavBar component and other UI elements that are repeated across multiple screens

  - predominantly responsible for all the pages / rendering. they work with other teammates (who work on the components) to figure out how and where to position the components on the screen

  - RESPONSIBLE FOR DESIGNING THE DISCOVER PAGE

  - tips / notes:

    - good news is that a lot of your pages will follow a similar template!

    - start with app/page and create general layout / globals (eg where do you want the nav bar to go? what about the content? what are the main colors / fonts?)

    - once you have one template page, you can work on the NavBar and integrate it with each of the pages. start by having each of the pages display text in the content box such as “Profile Page”, “Discover Page” to make sure that you can successfully navigate throughout the app

- authentication (fullstack / context heavy) Neha Hingorani

  - this person will work on everything related to user authentication

  - responsible for creating the components that can be loaded on the auth/page. i recommend creating separate components for login and sign up

  - tips / notes:

    - start by designing a simple login component. test that your buttons work by having the button print the typed in email and password on the console

    - AT FIRST authenticate by checking for a string ending in ‘@ucsc.edu”. Oath can be a sprint 4 problem

    - after you have your frontend designed, implement the backend routes in an authService file, then connect it all back together!

    - *** look into setting up a user id context, that way your entire app can easily retrieve the user id after logging in!

- profile page (fullstack) Dean McCulloh

  - this person will work on the profile page

  - responsible for fetching all the user information, allowing users to update their information (e.g. interests), and creating a logout button

  - tips / notes:

    - start by designing the profile page and creating the frontend for it, THEN fetch the information from the database and populate it (hardcoded)

    - once you have the display working, partner up with the authentication person to have the profile populate off of a user id context (ask ChatGPT for help

- grid / filter / search (fullstack / components heavy) Tyler Weng

  - this person will work on all the components associated with the discover page (e.g. search bar, filtering, profile grid, etc)

  - NOT responsible for designing the page, just the individual pieces (work with nav and connections person to put everything together)

  - tips / notes:

    - start with the profile grid. populate the database with some dummy data and write routes to fetch the information. you can check that you’re fetching the right information by console logging or printing it on the component

    - after you have all the profile data fetched, design your grid by creating a dummy component (grey box or smth idk) displaying the profile information in the center

      - connections person will work on the actual UI component for this

    - ONLY WORK ON SEARCH / FILTER AFTER you’re happy with how the profile grid looks. it doesn’t have to be perfect, but it should be functional

- profile card / connections (fullstack / components heavy) Hansam “Sam” Jo

  - this person will work on the connections page and all backend responsible for sending / receiving / accepting / rejecting connections

  - my recommendation is to have a page separate from the Discover page where you can view profile cards where you either (1) have an established connection (2) sent a connection request (pending) (3) received a connection request (pending)

  - tips / notes:

    - start by designing the profile card, making it look like the figma. hardcode dummy data to make sure the information is displaying the way you want

    - once you get one card down, create two more: one for outgoing requests and one for incoming requests

      - this will make it easier for users to identify their connections (and potentially filter on them for sprint 4)!

    - create api routes under connectionService to fetch connections, send connection requests, accept connections, and reject connections. integrate this with your profile card to finish this component!

potential dependencies:

- the navigation person is going to be working on all the pages. anticipate merge conflicts when people working on components are adding their component to the pages

- the grid and card people are going to have some dependencies (e.g. the grid person wants to display a grid of profile cards, but the profile card person needs to finish implementing them first) make sure y’all COMMUNICATE and work with one another to blackbox your dependencies

  - when making the grid, start with empty grey boxes. clearly indicate where in the code you are loading that component, so that the card person can replace it with their component later