Final Project Submission specifications on Canvas

List of Required Documents:

- Release Plan

  - come up with a cohesive release plan (combine v1 and v2 into a final version)

  - make sure your sprint plans match the release plan

  - should have plan for sprint 1-4 (even if no user stories to match, be ready to explain why)

- Team Working Agreement

- SCRUM Board

  - make sure you’re using the scrum board on a consistent basis

  - expect to show ur scrum board during the final review, prof is gna be looking for evidence that u used it regularly

- Sprint Plans

  - Sprint 1 Plan

  - Sprint 2 Plan

  - Sprint 3 Plan

  - Sprint 4 Plan

  - your plans look great, just make sure they match ur final release and your reports

- Sprint Reports

  - Sprint 1 Report

    - report looks good, but i would caution with what u put for completed / not completed; documentation doesn’t technically count as work within your scope

    - i would check with prof in person (before / after class or during office hours) on what he’d recommend

  - Sprint 2 Report

    - same notes as sprint 1 report

  - Sprint 3 Report

    - burnup chart looks a little too smooth, expect that to raise questions and be prepared to justify

  - Sprint 4 Report

- Test Plan and Report

- Release Summary

Document Breakdown:

- Release Plan

  - Does this document include a heading, high level goals, complete list of user stories (which are broken up into 4 sprints), sanity check, and product backlog?

  - Are the user stories actually user stories?

  - Do the user stories accurately reflect what happened in the sprints?

  - Is the document formatted nicely?

- SCRUM Board

  - Does the board accurately reflect user stories / tasks for the sprint(s)?

  - Is the board regularly updated and referenced by the team?

- Sprint Plans

  - Does each document include a heading, goal for the sprint, task listings (organized by user story), team roles, and initial task assignment?

  - Are the user stories actually user stories?

  - Is each document formatted nicely?

- Sprint Reports

  - Does each document include a heading, actions to stop / start / keep doing, work completed / not completed, work completion rate (as a percentage), and a final sprint burnup chart?

  - Is each document formatted nicely?

- Team Working Agreement

  - Does this document include a header, definition of done, (for user stories AND sprints) and style guide?

  - Is each point specific and clear?

    - ex: “comment code” = BAD. “comment params and returns for each function” = better.

  - Is the document formatted nicely?

- Test Plan and Report

  - Does this document include a header, all user stories within project scope, and scenario(s) for each user story?

  - Is the document formatted nicely?

- Release Summary

  - Does this document include a header, user stories within project scope, acceptance criteria for each user story, known problems / bugs, and product backlog?

  - Is the document formatted nicely?